Development of an AI-Powered Chatbot for Medical Device Regulatory and Quality System Queries

Problem

The King’s Medical Engineering Quality Management System (QMS) offers regulatory support for medical device development for approved projects during their design and development cycles. However, with an increasing number of projects, there is an increased demand for timely regulatory compliance and quality management. The current support system would be insufficient for a large intake of low-complexity queries from various projects in a reasonable timescale. The AI-powered chatbot would help leverage the demand by offering support for these low-complexity queries, allowing the QMS team to focus on higher complexity support.

State of the Art

The current system within the QMS includes various methods to provide support to clients including access to documentation on a SharePoint site, email support, drop-in appointments and in-person training sessions. Whilst these methods effectively aid clients, they all require the intervention of the QMS team, taking up their valuable time and resources. Retrieving information on the SharePoint may also be time-consuming to locate specifics within a long list of quality documents, templates and official standards.

Aims

This project aims to develop an AI-powered chatbot to provide contextual, real-time support on low-complexity regulatory and quality topics to project users. It should be able to respond accurately to queries as well as directing users to relevant documentation including templates and forms. The chatbot will be developed and trained using a combination of the QMS resources available including official documentation, webpages and QMS documents from the SharePoint site. It should be able to point users with more complex queries to get in contact with the QMS team directly.

Work Plan

This project will be split up into 4 main sections, the first being information gathering from members of the QMS, through a Microsoft Forms questionnaire (Task 1) that has been distributed to them. It is important to understand their needs and how they want the chatbot to function to maximise its utility and refine the aims of the project. After the chatbot’s specific function has been defined, the next stage involves developing the backend of the system. This will include setting up a Python-based pipeline (Task 2) which will integrate the sources of quality and regulatory information to the AI model. This will likely also address potential security and administrative issues with housing sensitive information which will involve working with King’s IT. Once this stage has been completed, work can move to testing and training the model (Task 3). This involves refining the prompt surrounding the AI model to the defined minimum quality of the chatbot. This will vitally ensure that the accuracy of information in responses is not compromised. The final part of the project involves work to the frontend (Task 4) which will involve the implementation of the chatbot as an interactive feature on the QMS SharePoint space. A core consideration to each step is to ensure that workflow remains clear throughout this project should another student take on further development to this chatbot in a future project.

Deliverables

This project aims to have AI-powered chatbot implemented within the QMS SharePoint site, that can provide support to low-complexity queries for users. By establishing a minimum set of goals for the function and performance of the chatbot, this ensures that there is priority given to all the required functionality to the chatbot. Any available time after this can be focused on developing additional features to the chatbot suggested by the members of the QMS.

Evaluation

The success of the chatbot will be measured throughout the testing phase, evaluating its accuracy in retrieval augmented generation (RAG) of information from the various types of sources of information. Its behaviour, time efficiency and cost will be closely monitored to ensure that the chatbot will continue to be a success in the long term.

Project Timeline

|  | Oct-25 | Nov-25 | Dec-25 | Jan-26 | Feb-26 | Mar-26 | Apr-26 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Task 1 |  |  |  |  |  |  |  |
| Task 2 |  |  |  |  |  |  |  |
| Task 3 |  |  |  |  |  |  |  |
| Task 4 |  |  |  |  |  |  |  |
| Report |  |  |  |  |  |  |  |